## Slide 1: RoboSoccer Laboratory
Project Plan – Team C
Quoc-Nam Dessoulles
Duc Tung Dinh
Isabelle Janscha
Shu Liu
Chiraz Nafouki
Source: http://www.rcs.ei.tum.de/en/Lehre/Labs/pr_rs/

## Slide 2: Objectives
Main goal: Win the Championship!
  Essential: Have a working implementation by 06/07/15
  Document the robots behaviour and limits by 04/05/15
  Define an « efficient » and realistic strategy by 09/05/15
  Make a suited code design by 11/05/15
  Implement and test a first working version by 08/06/15
  Read about adaptive algorithms and design an implementation by 29/06/15
  … here comes the planning!
In addition: Improve our management / development skills
  Understand the basics of SVN (commits, branches, merging) at the end of the project
  Know the fundamentals of OOP / C++ at the end of the project
  …

## Slide 3: Team organization
PM: Quoc-Nam Dessoulles
QM: Shu Liu
CD: Tung Dinh
D2: Isabelle Janscha
D1: Chiraz Nafouki

## Slide 4: Team organization
Project Manager (PM): Planning, work distribution, deadlines control, report, etc.
Quality manager (QM): Tests, compliance check, documentation, etc.
Chief Developer (CD): Main design, code control, debug help, etc.
Developers (D1/D2): Implementation, supervised by the CD.

## Slide 5: Planning

## Slide 6: Planning
Summed duration of all phases
Theoretical work repartition

## Slide 7
See you at the Championship!